Name of the task:Xammp Installation

Estimated No of hours .5

Actual time spent 2 hours

Notes:

Issues: Had issue with ports and it wanting administrator access. There was an issue with getting localhost to appear on an administrator account.

Name of the task Research

Estimated No of hours 2

Actual time spent 5

Notes: Research to longer than I thought to get it to communicate with mySQL

Issues:

Name of the task GIT Installation

Estimated No of hours .5

Actual time spent .5

Notes:

Issues:

Name of the task Coding

Estimated No of hours 2

Actual time spent 8.5

Notes:

Issues: Had issues figuring out how to get access with database

Name of the task Documenation

Estimated No of hours 2

Actual time spent 2.5

Notes:

Issues: